DECISION MEMO

# Remaining 1,259 Recovered Anonymous Requests

Two options

# Where things stand

1,259 tickets are tagged anon_recovered and no_sla. SLA is off and they are hidden from all 71 active views.

| Category | Tickets |
| --- | --- |
| Appeals | 682 |
| Account services | 230 |
| Poe | 196 |
| Other | 151 |
| Total | 1,259 |

## True either way

- OAM can access both options — the view is unrestricted and the OAM role has full ticket access.

- No age ordering is possible — created_at is the recovery time, not the original email.

- Nothing auto-prioritises them; OAM works views in random order.

- no_sla stays on. CSAT is already excluded.

- OAM has ~620/day capacity and ~1 day of inventory, so there is no spare headroom.

# Option 1 — Work the Anonymous Request (Recovered) view as it is

### Pros

- No ticket changes, no script, available today

- No auto-reply emails

- Normal queues untouched; problems stay isolated

- Stop or change pace any day, no system change

### Cons

- Needs an explicit instruction — agents have no system reason to open the view

- No routing: legal, poe and appeals sit in one pile of 1,259

- Progress not in existing reporting

# Option 2 — Release in batches: swap anon_recovered → anon_normal

### Pros

- Automatic routing by existing tags: ~690 to Appeal Sweep (OAM), ~190 Poe, ~115 Account Services Sweep (OAM), ~50 Feedback, ~22 Legal

- Tickets appear where agents already work

- Avoids the risky alternative of editing 69 view conditions

- Pace controllable and measurable

### Cons

- Needs a script (bulk edit cannot remove tags; ~5 hrs by hand)

- 49 language-tagged tickets will send an auto-reply on the tag change

- Adds volume to a queue with no headroom, spread across many views at once

# The real difference

|  | Option 1 | Option 2 |
| --- | --- | --- |
| OAM access | Yes | Yes |
| How reached | By instruction | Appears in normal queues |
| Routing | None | Automatic |
| Preparation | None | Script |
| Auto-replies | 0 | 49 |
| Reversal | Immediate | Per ticket |

Automatic routing is the only thing Option 1 cannot replicate with an instruction.

# If Option 2

Start at 100/day, then 200/day (~6.5 working days). Sample each batch in the tag mix.

Stop if any of the following holds:

- Median handling time > 20 hrs (base 13.8)

- Inventory > 900 (base 644)

- Less than 20% of the previous batch solved

# Open either way

- Who works them, and at what rate.

- Merging the 396 duplicates first would cut the real workload to ~863 cases.